## Slide 1
PROJECT PRESENTATION
FitBuddy
A Personalized Fitness Planning Web Application
Phase-wise project overview • September 2026
Your fitness. Your plan. Your progress.
React + Vite • Client-side storage • Vercel
FITBUDDY • PHASE-WISE PROJECT PRESENTATION
1

## Slide 2
PROJECT OVERVIEW
What is FitBuddy?
A responsive fitness planning web application built around personal goals, schedule and equipment.
Core idea
• Guided questionnaire creates a personal weekly workout plan.
• Dashboard shows upcoming workouts and weekly progress.
• Workout pages provide exercises, sets, reps and rest times.
• Ready-made sample plans support quick starts.
• Plan and progress data stay in the browser.
Technology Stack
React • Vite • react-router-dom • lucide-react • Plain CSS • Browser Storage • GitHub • Vercel
Frontend
React + Vite
Storage
Browser
Hosting
Vercel
FITBUDDY • PHASE-WISE PROJECT PRESENTATION
2

## Slide 3
PHASE ROADMAP
Eight phases from idea to demonstration
The presentation follows the exact phase structure in the project documentation.
1
Brainstorming & Ideation
Problem, users, ideas, proposed solution
2
Requirement Analysis
Functional and non-functional requirements
3
Project Design
Architecture, routes, data model, UI system
4
Project Planning
Timeline, tools, risks and mitigation
5
Project Development
Structure, modules, dependencies, deployment
6
Project Testing
Test cases, results and observations
7
Project Documentation
Repository, README and run guide
8
Project Demonstration
Live walkthrough and conclusion
FITBUDDY • PHASE-WISE PROJECT PRESENTATION
3

## Slide 4
PHASE 1
Brainstorming & Ideation
Define the problem and shape the core product idea.
Problem
• Beginners and busy users may struggle to plan daily workouts.
• Generic routines may ignore goals, time and available equipment.
Target users
• Beginners
• Students and working professionals
• Home exercisers
• Intermediate users
Selected ideas
• Questionnaire-generated weekly plan
• Sample plans
• Weekly checklist + progress
• Detailed exercise view
FITBUDDY • PHASE-WISE PROJECT PRESENTATION
4

## Slide 5
PHASE 2
Requirement Analysis
Translate the idea into clear functional and quality requirements.
Functional
• Login/logout
• 9-step plan questionnaire
• Weekly schedule generation
• Dashboard + checklist
• Workout completion and progress
• Sample plans and plan recreation
Non-functional
• Usability and readable UI
• Responsive design
• Fast static delivery
• Browser-based privacy
• Reusable components
• Accessibility
User stories
• Beginner → simple guided plan
• Busy user → schedule-fit sessions
• Home exerciser → no-equipment option
• Returning user → next workout quickly
FITBUDDY • PHASE-WISE PROJECT PRESENTATION
5

## Slide 6
PHASE 3
Project Design
Design the application architecture, flow, data model and visual system.
Architecture
• Client-side React SPA
• Vite build served by Vercel
• No backend server or external database
Routes
• / Home
• /dashboard
• /create-plan
• /sample-plans
• /workout/:id
Data model
• User
• Preferences
• Plan
• Workout
• Exercise
• Progress
UI system
• Coastal palette
• Reusable CSS variables
• DM Sans + Fraunces
• Responsive cards and grids
FITBUDDY • PHASE-WISE PROJECT PRESENTATION
6

## Slide 7
PHASE 4
Project Planning
Break the project into weekly deliverables and manage risks.
7-week timeline
• W1 Ideation + requirements
• W2 Wireframes + design
• W3 React setup + base pages
• W4 Create Plan + validation
• W5 Dashboard + workout flow
• W6 Testing + deployment
• W7 Documentation + demo
Tools
• Visual Studio Code
• Git + GitHub
• Node.js + npm
• Vercel
• Chrome DevTools
Risks
• Scope creep
• Inconsistent UI
• Browser storage cleared
• Routing errors
• Merge conflicts
FITBUDDY • PHASE-WISE PROJECT PRESENTATION
7

## Slide 8
PHASE 5
Project Development
Implement the planned structure, reusable modules and deployment flow.
Project structure
• components/
• data/
• utils/
• App.jsx
• index.css
• main.jsx
• vercel.json
Core modules
• Authentication
• Routing
• Create Plan wizard
• Validation
• Plan generation
• Progress tracking
• Dashboard + sample plans
Dependencies
• react / react-dom
• react-router-dom
• lucide-react
• vite + @vitejs/plugin-react
FITBUDDY • PHASE-WISE PROJECT PRESENTATION
8

## Slide 9
PHASE 6
Project Testing
Validate every major user flow and record observations for the next iteration.
Testing approach
• Manual functional testing
• Questionnaire validation testing
• Responsive checks
• Chrome + Edge smoke testing
Test coverage
• Login
• Dashboard
• Checklist
• Schedule
• Create Plan
• Sample Plans
• Workout details
• Workout completion
• Logout
Result
• Documented test cases are marked Pass.
• Small UI polish items were noted for a future iteration.
FITBUDDY • PHASE-WISE PROJECT PRESENTATION
9

## Slide 10
PHASE 7
Project Documentation
Organize the repository and provide clear setup and usage guidance.
Repository
• Phase-wise folders 1–8
• README.md
• Source code and documentation
README includes
• Project title + live link
• Features + technology stack
• Installation and run instructions
• Folder structure + screenshots
• Team + licence information
Run locally
• git clone <repository>
• npm install
• npm run dev
• npm run build
FITBUDDY • PHASE-WISE PROJECT PRESENTATION
10

## Slide 11
PHASE 8
Project Demonstration
Show the working application from login to completed workout.
Walkthrough
• Open live link
• Login with demo account
• Explore Home
• Create a plan
• Browse Sample Plans
• Open Dashboard
• Open a workout
• Mark workout complete
• Log out
What to demonstrate
• Goal and sessions/week
• Weekly progress + checklist
• Exercises with sets, reps and rest
• Completion status update
Conclusion
• Complete fitness planning experience
• Practical React + routing + reusable components
• Publicly deployed on Vercel
FITBUDDY • PHASE-WISE PROJECT PRESENTATION
11

## Slide 12
NEXT STEPS
Future Scope & Closing
The documentation identifies several extensions for future iterations.
Future scope
• Cloud database and real authentication for multi-device syncing.
• Exercise images or short videos and a built-in rest timer.
• Weekly/monthly charts, achievements and reminders.
• Nutrition and hydration tracking.
• AI-assisted plan adjustments.
• Progressive web app support for offline use.
Live Application
fitbuddy-ten.vercel.app
Thank You
Questions & Discussion
FITBUDDY • PHASE-WISE PROJECT PRESENTATION
12